GALA APP

Feature Master List

All planned features based on competitor research, user sentiment analysis, and current codebase audit  |  For development planning

# Priority Legend

P0 — Must fix before anything else (bugs / blockers)     P1 — Core experience (ship in Phase 1)     P2 — Enhancements (next sprints)     P3 — Phase 2 (after stable release)

# Phase Summary

Quick reference — use the master table below for full detail.

| Phase | When | What to Ship |
| --- | --- | --- |
| P0 — Blockers | Before anything else | Fix FirebaseApp bug · Member name picker · Multi-select chip split · Split validator · Equal split toggle · Settlement name resolution · Trip TabRow · LazyColumn keys |
| P1 — Core UX | Sprint 1–2 | Kontri split mode · Calculator in amount field · Category icons · Empty states · LargeTopAppBar · Settlement visual rows · Dark mode wired · Custom color scheme · Add member to trip UI · rememberSaveable on forms |
| P2 — Enhancements | Sprint 3–4 | Swipe-to-delete · Receipt photo · Mark as settled · Budget gauge on Dashboard · Member avatar initials · Default currency display · Packing assignee picker · Day labels from trip dates · Quick-add from Dashboard |
| P3 — Phase 2 | After Phase 1 | Spending breakdown charts (Vico library) · Offline-first architecture · Hilt DI (remove factory boilerplate) · API 36 / Android 16 compliance · Tablet adaptive layouts |

# Master Feature Table

Status key:  'Not built' = needs to be created from scratch  |  yellow = partial/model exists  |  red = active bug

| Feature | Priority | Inspired By | What It Does | File(s) to Touch | Status |
| --- | --- | --- | --- | --- | --- |
| Member name picker (Paid By) | P0 | Tricount, Splitwise | Replace UUID text input with dropdown of trip members. Shows names not IDs. | ExpenseEditorUI.kt, TripDetailsViewModel.kt | Not built |
| Multi-select chip split | P0 | Tricount | Show all trip members as FilterChips. Tapped = included in split. Drives equal split auto-calc. | ExpenseEditorUI.kt | Not built |
| Split amount validator | P0 | Splitwise | Live counter 'Assigned: ₱X / ₱Y' below participants. Turns red if amounts don't match total. | ExpenseEditorUI.kt | Not built |
| Equal split toggle | P0 | All apps | Single toggle that auto-divides total equally across all selected participants. | ExpenseEditorUI.kt, TripDetailsViewModel.kt | Logic exists, no UI toggle |
| Kontri (voluntary contribution) mode | P1 | Unique to Gala | Third split type: each member freely enters their own amount. No forced equal division. | ExpenseEditorUI.kt, TripDetailsViewModel.kt | Not built |
| Built-in amount calculator | P1 | Tricount | Amount field parses expressions like '120+45+30' and computes total inline. | ExpenseEditorUI.kt | Not built |
| Category icon selector | P1 | TravelSpend | Map category strings to icons (Food, Transport, Hotel, Activity, Other). Shown on expense rows. | ExpenseEditorUI.kt, ExpenseListUI.kt | Not built |
| Swipe-to-delete expense | P2 | Splitwise, Tricount | SwipeToDismiss on expense rows calls vm.deleteExpense() with undo snackbar. | TripDetailsScreen.kt, ExpenseListUI.kt | Not built |
| Receipt photo attachment | P2 | TravelSpend, Splitwise | Camera/gallery picker stores image path in Expense.receiptPath. Thumbnail shown on card. | Expense.kt, ExpenseEditorUI.kt | Not built |
| Libre item flag per expense item | P2 | Unique to Gala | Mark individual items as libre (paid by one person, not split). UI checkbox already exists in ExpenseItemDraft. | ExpenseEditorUI.kt, GalaRepository.kt | Model exists, logic incomplete |
| Settlement name resolution | P0 | Splitwise | Resolve member UUIDs to display names in SettlementSection. Join TripMember + Member. | TripDetailsScreen.kt, GalaRepository.kt | Not built |
| Settlement visual rows | P1 | Splitwise | Arrow row layout: 'Jash → Mark ₱250'. Red = owes, green = receives. Icon differentiators. | TripDetailsScreen.kt | Not built |
| Mark as settled button | P2 | Tricount | Button per debt row. Inserts SettlementRecord with isSettled = true. Strikethrough on settled rows. | TripDetailsScreen.kt, SettlementDao.kt | Not built |
| Trip inner TabRow | P0 | Wanderlog, TravelSpend | TabRow with HorizontalPager inside TripDetailsScreen. Tabs: Plan ¦ Expenses ¦ Members ¦ Settlement. | TripDetailsScreen.kt | Not built |
| LargeTopAppBar on trip screen | P1 | Material 3 standard | Switch to LargeTopAppBar + enterAlwaysScrollBehavior() so title collapses on scroll. | TripDetailsScreen.kt | Not built |
| Empty state components | P1 | Wanderlog, Tricount | Reusable EmptyState(icon, title, subtitle, cta). Applied to all empty list screens. | TripDetailsScreen.kt, ExpenseListUI.kt, DashboardScreen.kt | Not built |
| Active trip budget gauge | P2 | TravelSpend | Circular or linear progress card on Dashboard showing total spent vs. budget for nearest trip. | DashboardScreen.kt, DashboardViewModel.kt | Not built |
| Quick-add expense from Dashboard | P2 | TravelSpend | FAB or shortcut on Dashboard to log an expense directly without drilling into a trip. | DashboardScreen.kt | Not built |
| Dark mode wired to theme | P1 | Standard Android | Read darkMode from SettingsRepository and pass to MaterialTheme(darkTheme = ...) in MainActivity. | MainActivity.kt, SettingsRepository.kt | Setting exists, not wired |
| Custom Gala color scheme | P1 | Brand/UX | GalaColorScheme.kt with warm PH-inspired palette (mango/coral/teal). Dynamic color fallback. | Theme.kt (new file) | Not built |
| Default currency applied to display | P2 | TravelSpend | SettingsPreferences.defaultCurrency used as prefix on all amount displays across the app. | All expense/settlement screens | Setting exists, not applied |
| Add member to trip flow | P1 | All apps | UI to add existing Members to a trip (TripMember insert). Currently no UI for this in TripDetailsScreen. | TripDetailsScreen.kt, TripDetailsViewModel.kt | Not built |
| Member avatar initials | P2 | Splitwise, Wanderlog | Colored circle with initials derived from member name. Color seeded by memberId hash. | TripDetailsScreen.kt, ExpenseListUI.kt | Not built |
| Packing list assigned-to picker | P2 | Unique to Gala | Replace free-text 'Assigned to' field in packing with member name dropdown. | TripDetailsScreen.kt (PlanSection) | Text field exists |
| Itinerary day labels from trip dates | P2 | Wanderlog | Compute day label (e.g. 'Day 1 — Mar 5') from trip.startDate + event.dayIndex instead of raw index. | TripDetailsScreen.kt | Shows raw index |
| Fix FirebaseApp init placement | P0 | Code bug | FirebaseApp.initializeApp(this) is at class body level — not inside onCreate(). Will not compile. | MainActivity.kt | Bug — not fixed |
| LazyColumn item keys | P0 | Compose perf | Add key = { it.expenseId/itemId } to all items() calls to prevent full list recomposition. | ExpenseListUI.kt, TripDetailsScreen.kt | Missing |
| rememberSaveable on form fields | P1 | Compose best practice | Replace remember with rememberSaveable on all form inputs so they survive rotation/process death. | ExpenseEditorUI.kt, TripDetailsScreen.kt | Partial |

End of Document  —  Gala Feature Master List